# Sprint Plan

## Deadline

11 June 2026

# Phase 1 MVP

## Authentication

- Setup Supabase Auth

- Login Page

- Session Management

Status: MVP Required

## Dashboard

### Features

- Total QR

- Total Scan

- Scan Today

- Top QR

Status: MVP Required

## QR Management

### Features

- Create QR

- Edit QR

- Delete QR

- Activate QR

- Deactivate QR

- Download PNG

Status: MVP Required

## WhatsApp QR

### Features

- Phone Number

- Default Message

- QR Generation

Status: Highest Priority

## Dynamic Redirect

### Features

- Short Code Resolver

- Dynamic URL Mapping

- Redirect Handler

Status: Critical

## Link Hub

### Features

- Add Platform

- Edit Platform

- Delete Platform

- Public Link Hub Page

Status: MVP Required

## Analytics

### Features

- Scan Count

- Device Detection

- Browser Detection

- Last Scan

Status: MVP Required

## Reporting

### Features

- Table Report

- CSV Export

Status: MVP Required

# Day 1

## Morning

- Project Setup

- Supabase Setup

- Authentication

## Afternoon

- QR CRUD

- QR Generator

## Night

- Dynamic Redirect

- WhatsApp QR

# Day 2

## Morning

- Dashboard

- Analytics

## Afternoon

- Link Hub

## Night

- Reporting

- Deployment

- Testing

# Out Of Scope

Tidak termasuk dalam MVP:

- Subscription

- Payment

- Referral

- Multi Tenant

- Team Management

- Folder Management

- Custom Domain Per User

- CSV Import

- PDF Export

- Geolocation Analytics

Semua item di atas dimasukkan ke Phase 2.